## Slide 1
Project
Optimization
PROJECT IMPLEMENTATION SCHEDULING(topic24)
Nguyễn Huy Hoàng 20214959
Nguyễn Viết Quý Anh 20214947
Phạm Quang Trung 20214935

## Slide 2
Content
1. Project requirement
2. Modeling
3. Analysis

## Slide 3
Project Requirement

## Slide 4
  The investor need to complete N tasks by M groups of workers
  Group j can start the task at time s(j)
  c(i,j) is the cost for renting group j do task i
  Each task i can finished by a group in set W(i) and completion time is d(i)
  Between N tasks have a different priority while task i must be done first before starting task j
  Each groups can only do one task at a time and when starting a task, they have to complete it without stop to do other task
  Make a schedule to finish N task in which :
+) Completion time is minimized
+) Max total cost paying for a group worker is minimized

## Slide 5
Input Specification

## Slide 6
->s(j): the time that worker j can start his work
->N = 5: number of tasks; M = 3: number of workers
-> d(i): completion time; and workers who can do task i; end by 0
-> number of pairs of (i,j) such that task i and j while task i must be finished first
->K: number of contraints between tasks
6 3
5 1 3 0
7 1 2 0
12 2 3 0
3 1 3 0
10 1 2 0
0 0 0
2
1 4
2 6
4 3 5
3 4 1
1 2 1
2 3 2
3 3 2
5 6 2
-> c[i][j]: cost for renting worker j do task I

## Slide 7
Greedy Algorithm

## Slide 8
Problem Formulation

## Slide 9
Denotation

## Slide 10
Variables

## Slide 11
Constraints

## Slide 12
CP model

## Slide 13
MIP model

## Slide 14
MIP model

## Slide 15
MIP model

## Slide 16
Comparison between CP and MIP

## Slide 17
We collected 56 input files to test the efficiency of 2 models
Comparison
MIP model
CP model

## Slide 18
Comparison
MIP model has the running time smaller than that of CP on all 56 test.

## Slide 19: List of task
Phạm Quang Trung
MIP model (100%)
Greedy Algorithm (100%)
Report (100%)
Data Analysis (10%)
Slide (30%)
Nguyễn Huy Hoàng
CP model (50%)
Data Analysis (90%)
Nguyễn Viết Quý Anh
CP model (50%)
Slide (90%)

## Slide 20: Thank you for your attention!!!
Do you have any questions for us?